Sprint Plan Caliber Mobile

Sprint 1:

* Finish setting up front and back ends
* Split into 4 sets of 2 groups to create pages (front and back end)
* Whoever finishes page first will commence work on Cognito

User Stories to complete: Cognito Authentication (8 points), Select from batches to record notes (5 points), Create Overall Notes (1 point), Navigate between different weeks of a batch (2 points)

Total: 16 Story Points

Due Date: August 3rd, 2021

Sprint 2:

User Stories to complete: Cognito Authorization (3 points), Create Notes (5 points), View Notes (2 points), Update Notes (1 point)

Total: 11 Story Points

Due Date: August 10th, 2021